Pre-Mortem

Pre-Mortem is a process which identifies key things that we need to plan for by assuming the project has failed.

The Pre-Mortem Process:

Imagine the project has failed!

- Write down all of the possible reasons why the project has failed.

- Rate the reasons by level of Concern (1 = Low Concern, 5 = High Concern).

- Starting with the high-level concerns, identify actions you need to take to prevent this from happening.

- Write SMART Goals as required.